|  |
| --- |
| **DATE: Wed July 25th, 2018** |

**WEEKLY STATUS REPORT**

|  |  |
| --- | --- |
| **To:** | **Jeff G** |
| **From:** | **The Momma & the Papas Team (Sunnessa O., Drew D., Mat A. )** |
| **Period Ending:** | **Wednesday July 25th 2018** |
| **Self Assessment:** | Green, Yellow, Red |

|  |
| --- |
| **ACTIVITIES COMPLETED THIS WEEK** |

* Completed working portals
* Completed functioning collectibles
* Start of random generation for collectibles (extra)
* Created moving platforms horizontal, vertical and rotating
* Created Timer
* Created point system (one point per collectible)
* Created concept and some visual aspects

|  |  |  |
| --- | --- | --- |
| **ACTIVITIES IN PROCESS** | **NEXT ACTION** | **DUE DATE** |
| Portals | Rework to be blueprints on the Actors | July 25th |

|  |  |  |
| --- | --- | --- |
| **ACTIVITIES TO BE STARTED NEXT WEEK** | | |
| Drew: Rework Portals  Mat: Random collection for collectibles  Sunnessa: Modify the look of platform | Drew-Make a way to read all portals on the level and select the proper one to go to depending on whether the game is Random or Preset levels. | N/A |

|  |
| --- |
| **ISSUES FOR IMMEDIATE ATTENTION** |
| No issues at present. |